Bachelor of Science in Information Technology

School of Business and Information Technology

La Consolacion College Bacolod

NARRATIVE REPORT

In partial fulfillment of the course

Bachelor of science in Information technology

IT Software (Capstone) 1

Submitted to:

Mrs. Bethel B. Tisuela, MSCS

Subject Teacher

Submitted by:

AUDITRACK

VJ Javellana                                                                      Aaron Veluz

Project Manager                                                                  Project Assistant Manager

June 2026

Executive Summary

On June 30, 2026, we presented our capstone project during our official final defense. Following our presentation and system demonstration, the panel members provided us with a comprehensive set of twelve suggestions, corrections, and recommendations to refine our system’s design, data structure, file management, and role-based permissions. To address all feedback effectively, we established a phased development plan. To date, we have successfully completed and deployed four core interface and database modifications, while we are actively developing the remaining eight workflow and authorization features. This narrative report details the fixes we have already completed alongside the detailed status of all panel recommendations.

Completed System Corrections

We have fully implemented and verified four of the panel’s primary recommendations:

- Navigation and Interface Relabeling

- The panel suggested renaming the Office label in the navigation bar to Programs because it more accurately represents the module's purpose. Since the module is used to manage academic programs, the current label may confuse users. To address this, we updated our user interface navigation bar, replacing all instances of the "Office" label with "Programs and Offices" to provide clear navigation and align with the module's actual functionality.

- Branding and Theme Adjustment

- The panel suggested changing the system's color theme to match the official school colors, specifically blue and white, to strengthen the system's identity and maintain consistency with the institution's branding. We modified our global CSS stylesheets and user interface templates, transitioning the system layout to an official blue and white color scheme.

- Date Created Timestamp Tracking

- The panel suggested adding a Date Created field for accreditation events, areas, criteria, and requirements to improve record tracking and management. We updated our backend database schemas and user interface tables, ensuring that a timestamp is automatically recorded and rendered whenever new accreditation events, areas, criteria, or requirements are generated.

- Removal of File Upload Limits

- The panel suggested increasing the maximum document upload size because the current 5 MB limit may not be sufficient for accreditation documents. To address this, we completely removed the file size limiter from our server configuration and file upload handlers, allowing users to upload large, multi-page accreditation documents of any size without encountering restrictions or system timeouts.

Ongoing Corrections and Work in Progress

The remaining eight recommendations provided by the panel require extensive logic, access control configurations, and database adjustments. We are actively building and testing these features:

- Compliance Selection Safeguards

- The panel suggested preventing auditors from selecting Complied, Partially Complied, or Not Complied when no evidence has been uploaded for a requirement. We are currently writing client-side and server-side validation rules to lock and disable these evaluation options until valid evidence files are detected in our system.

- Multiple File Upload Capabilities

- The panel suggested allowing personnel to upload multiple files for a single requirement because one document is often insufficient to demonstrate compliance. We are currently upgrading our file input handlers to support multi-file batch uploads per submission.

- Evidence Review Workflow

- The panel suggested adding an evidence review workflow because personnel can currently upload evidence without any indication of whether the submission has been reviewed or approved. We are designing a review pipeline that automatically assigns an initial status to newly uploaded files and routes them for formal evaluation.

- Master Data Architecture Refactoring

- The panel suggested modifying the accreditation workflow by allowing the system to maintain Programs and Offices as master data instead of creating them separately for each accreditation event. During the accreditation process, the administrator should first select an accreditation event and then assign the appropriate Programs or Offices to that event. This approach promotes data reusability, eliminates duplicate records, and provides greater flexibility when organizing accreditation data. We are currently restructuring our relational database schema to support this event-assignment structure.

- Dedicated Requirement Upload Fields

- The panel suggested improving the evidence upload process by providing a dedicated upload field for each specific required document so uploaded evidence is properly identified and organized. To address this, we are currently working on adding multiple specific upload buttons under each requirement.

- Evidence Commenting Feature

- The panel recommended adding a comment feature for uploaded evidence files to enable administrators and auditors to provide remarks or feedback on submitted evidence, particularly when documents are incomplete, incorrect, or require revisions, serving as guidance for personnel when updating and resubmitting their evidence. We are building a dedicated comment section module beneath each file view component.

- Restricted Auditor Role

- The panel suggested creating a separate Auditor account with access limited to the specific accreditation and accreditation area assigned by the administrator. Auditors should be able to view the Programs or Offices, Requirements, uploaded evidence, and compliance status within their assigned area, as well as upload evidence and leave comments or remarks under any requirement in that assigned area. However, they are restricted from creating, editing, or deleting main records to maintain system security and data integrity. We are currently working on setting up this Auditor account and its assigned area permissions.

- Accreditation Level Assignment

- The panel suggested adding an Accreditation Level for every accredited Program or Office, allowing administrators to manually assign the appropriate accreditation level based on the official accreditation results so administrators, auditors, and personnel can easily identify the status of each assigned Program or Office. We are currently adding a manual selection field and display tag to our master program records.

Summary Tables f Suggestions

| Panel Recommendation | Correction Made |
| --- | --- |
| Rename "Office" label in the navigation bar to "Programs" | Updated the navigation bar by changing "Office" to "Programs". |
| Change system color theme to blue and white to match official school branding. | Changed the system colors to blue and white. |
| Add a "Date Created" timestamp for accreditation events, areas, criteria, and requirements. | Added "Date Created" fields to show when items are made. |
| Increase maximum file upload size to support large accreditation documents. | Removed the file size limit so files of any size can be uploaded. |
| Prevent selecting compliance status when no evidence has been uploaded. | Currently working on blocking status selection until files are uploaded. |
| Allow personnel to upload multiple files for a single requirement. | Currently working on allowing multiple file uploads at once. |
| Add an evidence review status to indicate if submissions are reviewed or approved. | Currently working on adding a review status for uploaded files. |
| Provide a dedicated upload field for each specific evidence requirement. | Currently working on adding separate upload buttons for each specific proof needed |
| Add a comment feature for reviewers to provide feedback on uploaded files. | Currently working on adding a comment section under uploaded files. |
| Create a separate Auditor account with read-only access limited to assigned areas. with permissions to upload evidence, and leave comments | Currently working on setting up the Auditor account and its assigned area permissions. |
| Add a manual Accreditation Level field for accredited Programs/Offices. | Currently working on adding the Accreditation Level setting. |
| Maintain Programs/Offices as master data and assign them to accreditations. | Currently working on linking existing Programs and Offices to events. |

Conclusion

We have made steady progress since our June 30, 2026 defense. We have fully resolved four foundational UI, branding, timestamping, and upload capacity issues. We are dedicating our remaining technical effort to finalizing the eight ongoing items focusing on review workflows, master data relationships, commenter tools, and auditor access rules prior to our final submission.

MINUTES OF THE FINAL DEFENSE

Project Title: AUDITRACK: A compliance and Audit System

Subject: IT Software (Capstone) 1

Date of Defense: June 30, 2026

Time: 2:15 PM - 3:29 PM

Members:

- VJ A. Javellana

- Aaron A. Veluz

Subject Adviser: Mrs. Bethel B. Tisuela, MSCS

Panel Members:

- Mrs. Marites D. Manganti, PhD

- Mr. Lenuel Betita, MIT

Agenda:

- Presentation of the Capstone Project

- Question and Answer

- System Demonstration and Testing

- Corrections, Suggestions, and Recommendations

- Proceedings

The defense started with the opening remarks of our subject adviser. We presented the background of the study, objectives, methodology, system architecture, and technological stack of the system. Following the presentation, we conducted a live system demonstration to showcase the system's features and core functionality. After the demonstration, the panel members asked questions regarding the master data structure, file management, evidence upload limits, and role-based permissions for auditors and quality assurance officers. We answered each question and clarified the design decisions made during the development of the project.

- Suggestions and Recommendations

- Panelist 1

- Rename the "Office" label in the navigation bar to "Programs" to avoid user confusion and better reflect the module's actual purpose.

- Add a "Date Created" field for all accreditation events, areas, criteria, and requirements to improve record tracking.

- Add an "Accreditation Level" assignment feature for every Program or Office so administrators can manually tag the official accreditation results.

- Panelist 2

- Change the system's overall color theme to match the official school colors (blue and white) for consistent institutional branding.

- Remove the 5 MB file size limit on document uploads to accommodate large, multi-page accreditation files.

- Prevent auditors from selecting "Complied," "Partially Complied," or "Not Complied" evaluation statuses if no evidence file has been uploaded for that requirement.

- Allow personnel to upload multiple files for a single requirement, as one document is often insufficient to prove compliance.

- Add an evidence review workflow that clearly indicates whether a submitted document has been reviewed or approved.

- Set up Programs and Offices as master data so administrators can simply select an accreditation event and assign existing programs to it, eliminating duplicate record creation.

- Provide a dedicated upload field for each specific requirement so that evidence is strictly organized and properly identified.

- Add a commenting feature to uploaded evidence files so administrators and auditors can provide necessary remarks, feedback, or revision requests.

- Create a separate "Auditor" account role with strict read-only access, limiting their view only to the specific accreditation areas assigned to them by the administrator.

- Result

The panel board made corrections and recommendations regarding the system's design, file management, and role-based permissions, where the developers took note and were instructed to implement these revisions to improve the proposed system.

- Adjournment

The defense officially ended at 3:29 PM.